### Iso, Kyle, Nick

## Data collection

## Cleaning

## Sentiment analysis

## Topic modeling

## Engagement analysis

## Insights + recommendations

### 🔵 Satvik

## AI support

## Model automation

## Help improve analysis

### 🟣 Greta

## General support

## QA / checking

## Documentation help

### 🔴 Naushin (YOU)

## Proposal writing

## Presentation slides

## Storytelling

## Final report compilation

## 🔹 Phase 1 — Problem Framing (DONE / QUICK ALIGNMENT)

Owner: Everyone

Output:

- Final topic

- Research question

- Track confirmation

Deliverable:

- 1–2 paragraph proposal (send to TA)

# 🔹 Phase 2 — Data Collection

Owner: Iso, Kyle, Nick

### Tasks:

- Identify Tumblr data source (API / scraping / dataset)

- Collect:

  - Post text

  - Tags

  - Engagement (likes, reblogs)

- (Optional) Reddit backup data

### Output:

- Raw dataset (.csv)

- Minimum 500+ posts

### Deliverable:

- raw_data.csv

# 🔹 Phase 3 — Data Cleaning / Processing

Owner: Iso, Kyle, Nick

### Tasks:

- Remove duplicates

- Clean text:

  - Lowercase

  - Remove links, emojis, stopwords

- Structure dataset:

  - text

  - tags

  - engagement

### Output:

- Clean dataset ready for modeling

### Deliverable:

- clean_data.csv

# 🔹 Phase 4 — Modeling (CORE ANALYTICS)

Owner: Iso, Kyle, Nick
 (Satvik supports AI/model automation)

## 4A. Sentiment Analysis

### Tasks:

- Apply sentiment model (VADER / TextBlob / pretrained)

- Classify:

  - Positive

  - Neutral

  - Negative

### Output:

- New column: sentiment

## 4B. Topic / Keyword Analysis

### Tasks:

- Extract topics using:

  - TF-IDF / LDA / keyword frequency

- Group posts into themes

### Output:

- Topic labels or keyword clusters

## 4C. Engagement Analysis

### Tasks:

- Compare:

  - Sentiment vs engagement

  - Topic vs engagement

(Optional advanced):

- Regression model:

  - Predict engagement

### Deliverables:

- model_output.csv

- Python scripts

# 🔹 Phase 5 — Insights & Interpretation (VERY IMPORTANT)

Owner: Iso, Kyle, Nick

### Tasks:

- Answer:
 👉 What works?
 👉 What doesn’t?

- Identify:

  - Best sentiment

  - Best topics

  - Patterns

### Output (THIS IS WHAT PROF CARES ABOUT):

- 4–6 key insights

### Example:

- “Positive sentiment posts get higher engagement”

- “Fandom-related topics outperform generic content”

# 🔹 Phase 6 — Business Recommendations

Owner: Iso, Kyle, Nick (Naushin helps refine wording)

### Tasks:

Turn insights into actions:

👉 NOT:

- “Positive posts perform better”

👉 BUT:

- “Creators should use positive tone in fandom content to increase engagement”

### Output:

- 3–5 recommendations

# 🔹 Phase 7 — AI Agent (Support Layer)

Owner: Satvik

### Tasks:

- Assist with:

  - Automating sentiment analysis

  - Topic extraction

  - Possibly chatbot/demo

### Output:

- Code support / enhancement

# 🔹 Phase 8 — Visualization & Dashboard

Owner: Iso, Kyle, Nick (Naushin reviews for story)

### Tasks:

- Create charts:

  - Sentiment vs engagement

  - Topic vs engagement

- Optional:

  - Simple dashboard (Tableau / Python)

### Output:

- Charts (PNG / Tableau)

# 🔹 Phase 9 — Presentation (YOUR MAIN ROLE)

Owner: Naushin

### Tasks:

- Build slides

- Structure story

- Make it clean & aesthetic

## Slide Flow:

- Title

- Background

- Problem

- Research Question

- Data

- Method

- Results

- Insights

- Recommendations

- Business Value

# 🔹 Phase 10 — Final Report

Owner: Everyone (Naushin compiles)

### Structure (MATCH RUBRIC):

- Background

- Business Objective

- Data

- Model

- Validation

- Insights

- Business Value

[7:13 PM, 4/14/2026] +1 (415) 806-8611: Hi everyone! Quick update — I won’t be able to make it back in time today,

I’ll take full responsibility for the PPT and final presentation, so no worries about that 👍

[7:13 PM, 4/14/2026] +1 (415) 806-8611: For the rest of the work, we can divide it like this:

Data Collection (1 person):

Find and gather post data (text + engagement metrics)

Data Processing / Model (1–2 people):

Work on sentiment analysis and topic/keyword analysis

Analysis & Insights (1 person):

Interpret results and identify key findings

Support (everyone):

Help review and refine when needed

[7:14 PM, 4/14/2026] +1 (415) 806-8611: Also, just to clarify — for our analysis, we will mainly use data from:

Tumblr (our primary platform)

Reddit (as a supplementary data source if needed)

[7:14 PM, 4/14/2026] +1 (415) 806-8611: Tumblr is our main focus, and Reddit can help us collect enough data and compare patterns if necessary

[7:15 PM, 4/14/2026] +1 (415) 806-8611: The most important point We analyze post content and emotions to see what makes posts more engaging.